# Brown County, SD

# Geographic Information Systems (GIS)

# Needs Assessment

# & Implementation Plan

ASSESSMENT CONDUCTED AND PREPARED BY:

BROWN COUNTY GIS DEPARTMENT

SCOTT MADSEN, COORDINATOR

25 MARKET ST

ABERDEEN, SD  57401

AUGUST 2005

Table of Contents

Page

Executive Summary

Chapter 1 - introduction

purpose of needs assessment and implementation plan

scope of project

limitations

## Chapter 2 – summary of gis concepts

definition of a gis

spatial data

descriptive data

geographic data model

The Seven Data Categories

Chapter 3 – gis plan methodology

technical advisory group (tag)

tasks involved in the gis plan

Chapter 4 – history and Potential of gis in brown County,

history of Brown County, SD

the formation of gis within Brown county

a coordinated effort

Development of a GIS Department

Development of a Technical Advisory Group (TAG)

Development of GIS Needs Assessment and Implementation Plan

potential uses of gis

Development of a GIS Department

Chapter 5 – gis needs assessment interview findings

summary of findings within brown county government (dept Functions, Resources, GIS Potential)

Auditor

Brown County Commission

Brown County Fair and Grounds

Communications/Dispatch

Cooperative Extension Services

Coroner

Dakotah Prairie Museum

Data Processing

Emergency Management

Equalization/Assessor

Highway Department

Landfill Department

Maintenance – Building and Grounds

Register of Deeds

Richmond Lake Youth Camp

Sheriff, Jail and Juvenile Detention Center

States Attorney

Treasurer’s Office

Veteran’s Service

Victim’s Assistance

Weed Control

Welfare Office

summary of findings from outside agencies and areas of interest

Cities of Aberdeen, Groton, Others

Planning Districts

Private Sector

Public Utilities

Tourism and Recreation

Universities

Vendors and Consultants

Surrounding Counties

Chapter 6 – results of data and information search

introduction

base map data and information

land records data and information

transportation data and information

emergency response/management data and information

utilities data and information

environmental data and information

administrative/statistical data and information

other data and information

data needs analysis

1.    Prioritization of Data Needs

2.    Data Acquisition and Development Strategy

Chapter 7 – gis implementation plan

introduction

Phase I – Preparation for gis implementation

1.	     Complete County GIS Needs Assessment and Implementation Plan

2.	    Create Technical Advisory Group (TAG)

3.	    Acquire Existing Spatial Base Data

4.	    Decide on Coordinate System for County

5.	    Decide on GIS Organizational Structure

6.    Select GIS Platform

## Phase II – data creation and conversion

1.	Ortho Photography

## 2.	Acquire Federal and State Spatial Data

3.	Establish Metadata and Data Dictionary Requirements

4.	Convert/Create Data: 1st Data Group

5.	Convert/Create Data: 2nd Data Group

6.	Convert/Create Data: 3rd Data Group

Phase III – gis implementation stage 1: initial plan implementation

1.    Establish and Initiate Staff Involvement

2.    Address Network/Server Issues for Data Sharing

3.	 Acquire Grants and Funding

4.	    Evaluate	and Select Hardware and Equipment

5.	    Assess and Direct GIS Training

- Develop Software, Hardware and Data Maintenance Policies

Phase IV – gis implementation stage 2: full plan implementation

1.	    Extend Staff Involvement

2.	    Purchase Software, Hardware and Equipment

3.	    Complete Additional Training

4.	    Address Software Customization Needs

5.    Update and Finalize Data Maintenance Policy

6.	    Develop Brown County, SD GIS Users Handbook

Phase V – gis implementation stage 3:  public access to information

- Create Data Access Policy and Address Distribution Formats

- Prepare Data for Distribution

Phase VI – gis program evaluation and future gis planning

1.	    Evaluate Implementation Efforts and Re-focus Strategy

2.    	Evaluate Level of Data Development and Develop Plans for Future Data

3.    	Inventory Hardware and Software Needs

4.	 Evaluate and Continue Development of Public Access to GIS Resources

Chapter 8 – implementation of plan phases including projected timeline and cost

Phase I – Preparation for gis implementation

Phase Summary

Projected Timeline

Projected Cost

Phase II – data needs analysis

Phase Summary

Projected Timeline

Projected Cost

## Phase III – data creation and conversion

Phase Summary

Projected Timeline

Projected Cost

Phase IV – gis implementation stage 1: initial plan implementation

Phase Summary

Projected Timeline

Projected Cost

Phase V – gis implementation stage 2: full plan implementation

Phase Summary

Projected Timeline

Projected Cost

Phase VI – gis implementation stage 3:  public access to information

Phase Summary

Projected Timeline

Projected Cost

Phase VII – gis program evaluation and future gis planning

Phase Summary

Projected Timeline

Projected Cost

Appendix I - gis needs assessment interviews

interview forms used

Brown County Departments

Brown County Commission

Brown County Cities

Utilities and Private Sector

Vendors and Planning Districts

Surrounding Counties

completed interview forms - brown county departments

Auditor’s Office

Brown County Fair and Grounds

Communications/Dispatch

Cooperative Extension Services

Coroner’s Office

Dakotah Prairie Museum

Data Processing

Emergency Management

Equalization/Assessor

Highway Department

Landfill Department

Maintenance – Building and Grounds

Register of Deeds

Richmond Lake Youth Camp

Sheriff, Jail and Juvenile Detention Center

States Attorney

Treasurer’s Office

Veteran’s Service

Victim’s Assistance

Weed Control

completed interview forms - outside agencies and areas of interest

City of Aberdeen

Planning Districts

Public Utilities

Private Sector

Tourism and Recreation

Universities

Vendors and Consultants

Clark County

Day County

Edmunds County

Faulk County

Marshall County

McPherson County

Spink County

Appendix II – glossary of terms

Appendix III – resources and contacts

tables and figures

figure 1:  existing data layers

figure 2:  desireable data layers as indicated by individuals completing interviews

figure 3:  gis implementation plan projected timeline

figure 4:  gis implementation plan projected cost